## Slide 1: Crop Recommendation System Muhammad Arslan Shaukat Ali Ahmed raza

## Slide 2: Objectives:
Develop machine learning model for crop recommendations.
Enable informed decisions to enhance agricultural productivity.
Promote sustainable agriculture.

## Slide 3: Problem Statement
Overview
Precision Agriculture Crop Recommendation System.
Machine learning for informed crop selection using specific datasets.
Benefits
Enhanced Crop Yield.
Resource Optimization.
Cost Reduction.
Informed Decision-Making.
Sustainable Agriculture.
Challenge of traditional methods in Pakistani agriculture.
Lack of data-driven solutions for optimal crop selection.
solution

## Slide 4: Methodology & Data Collection
Methodology
Data collection, preprocessing, and model development.
User interface development for accessibility.​
Data Collection
N (Nitrogen content in soil)
P (Phosphorous content in soil)
K (Potassium content in soil)
Temperature (in degrees Celsius)
Humidity (in %)
pH value of the soil
Rainfall (in mm)
​

## Slide 5: Implementation
Python, scikit-learn, TensorFlow or PyTorch for ML.
PERN stack for web development, PostgreSQL for data storage.
Soil Moisture Sensors to collect data from field
Implementation

## Slide 6: Timeline
How we’ll scale in the future​
Task | Start Date | End Date | Duration
Project Initiation | 11/01/2023 | 11/03/2023 | 3 days
Data Collection | 11/04/2023 | 11/14/2023 | 11 days
Data Preprocessing | 11/15/2023 | 11/24/2023 | 10 days
Machine Learning Model Development | 11/25/2023 | 12/10/2023 | 16 days
User Interface Development | 12/11/2023 | 12/28/2023 | 18 days
Testing and Validation | 12/29/2023 | 01/08/2024 | 11 days
Documentation and Final Report | 01/09/2024 | 01/13/2024 | 5 days
Project Conclusion | 01/14/2024 | 01/15/2024 | 2 days

## Slide 7: Meet the team
ARSLAN
Senior Engineer​​
Ali
Engineer​​

## Slide 8: summary
This project aims to enhance precision agriculture by providing a robust Crop Recommendation System tailored to the specific needs of farmers in Pakistan. It is an opportunity to promote sustainable farming practices and increase agricultural productivity.

## Slide 9: Thank you
Arslan Shaukat
01-134211-053
Ali Ahmed Raza
01-134211-115